Oregon Water Resources Department

Water Right Services Division

Application for Extension of Time

| In the Matter of the Application for an Extension of Time for Permit G-12002, Water Right Application G-13672, in the name of Rhoda Gibler | ) ) ) | PROPOSED FINAL ORDER TO DENY |
| --- | --- | --- |

Permit Information

| Application: | G-13672 |
| --- | --- |
| Permit: | G-12002 |
| Basin: | 2C – Lower Willamette / Watermaster District 20 |
| Date of Priority: | April 25, 1994, and November 29, 1994 |
| Source of Water: | two wells within Clackamas River Basin |
| Purpose or Use: | Irrigation of 19.74 acres, and agriculture use |
| Maximum Rate: | 0.224 cubic foot per second (cfs) |

This Extension of Time request is being processed in accordance with Oregon Revised Statute 537.630 and 539.010(5), and Oregon Administrative Rule Chapter 690, Division 315.

# In Summary, the Department proposes to:

- Deny an extension of time to complete construction of the water system from October 1, 2002, to October 1, 2024.

●	Deny an extension of time to apply water to full beneficial use from October 1, 2002, to October 1, 2024.

# ACRONYM QUICK REFERENCE

# Application – Application for Extension of Time

# Department – Oregon Department of Water Resources

FOF – Finding of Fact

PFO – Proposed Final Order

cfs – cubic foot per second

# AUTHORITY

# Generally, see ORS 537.630 and OAR Chapter 690 Division 315.

ORS 537.630(2) provides in pertinent part that the Oregon Water Resources Department (Department) for good cause shown shall order and allow an extension of time within which irrigation or other works shall be completed or the right perfected.  In determining the extension, the Department shall give due weight to the considerations described under ORS 539.010(5) and to whether other governmental requirements relating to the project have significantly delayed completion of construction or perfection of the right.

ORS 539.010(5) instructs the Director to consider: the cost of the appropriation and application of the water to a beneficial purpose; the good faith of the appropriator; the market for water or power to be supplied; the present demands therefor; and the income or use that may be required to provide fair and reasonable returns upon the investment.

# OAR 690-315-0040 provides that in order to approve an application for an extension of time to complete construction or apply water to full beneficial use, the Department shall make the findings in OAR 690-315-0040(1) including a finding that there is “good cause” to approve the extension.  OAR 690-315-0040(2)-(4) contains the factors that the Department must consider to make findings that support a “good cause” determination.

# FINDINGS OF FACT

- On December 22, 1995, Permit G-12002 was issued by the Department. The permit authorizes the use of up to 0.224 cfs of water from two wells within Clackamas River Basin for irrigation of 19.74 acres, and agriculture use. The permit specified actual construction of the well to begin by December 22, 1996, construction of the water system was to be completed by October 1, 1997, and complete application of water was to be made on or before October 1, 1998.

- On January 18, 2019, the permit holder submitted an “Application for Extension of Time” (Application) to the Department, requesting both the time to complete construction of the water system and the time to apply water to full beneficial use under the terms and conditions of Permit G-12002 be extended from October 1, 2002 to October 1, 2024.

- On January 29, 2019, notification of the Application for Extension of Time for G-12002 was published in the Department’s Public Notice.  No public comments were received regarding the extension application.

# Review Criteria [OAR 690-315-0040]

# In order to approve an Application for an Extension of Time to complete construction and/or apply water to full beneficial use pursuant to ORS 537.230 or 537.630, or to begin construction, pursuant to ORS 537.248, the Department must make the findings in OAR 690-315-0040(1)(a) – (d).

# Complete Extension of Time Application [OAR 690-315-0040(1)(a)]

- On January 18, 2019, the Department received a completed Application and the fee specified in ORS 536.050 from the permit holder.

# Start of Construction [OAR 690-315-0040(1)(b) and 690-315-0040(5)]

- Construction of the well began prior to permit issuance.

- According to the well log received by the Department on July 25, 1990, construction of CLAC 083 began May 1, 1990.

Based on Finding of Fact (FOF 5 and 6), the Department has determined that the prosecution of the construction of the well began prior to December 22, 1996.

# Good Cause [OAR 690-315-0040(1)(d)]

The Department must find that there is “good cause” to approve the extension. In making a “good cause” finding, the Department shall consider the requirements set forth under OAR 690-315-0040(2).

# Reasonable Diligence of the Appropriator [OAR 690-315-0040(2)(a)]

In order to make a finding of “good cause” to approve the extension, the Department shall consider whether the applicant has demonstrated “reasonable diligence” in previous performance under the permit. OAR 690-315-0040(2)(a). In determining “reasonable diligence”, the Department shall consider, but is not limited to, the following factors: a) The amount of construction completed within the time allowed in the permit or previous extension; b) The amount of beneficial use made of the water during the permit or previous extension time limits; c) Water right holder conformance with the permit or previous extension conditions; and

d) Financial investments made toward developing the beneficial use of water.

Amount of Construction OAR 690-315-0040(3)(a)

The amount of construction completed within the time allowed in the permit and previous extension.

- During the most recent extension period, being from October 1, 1998, to October 1, 2002, the following was accomplished:

- competed construction of the second well;

- established electrical power at the site; and

- installed a pump, meter, and mainline pipes.

b.  	Since October 1, 1998, the applicant states the following was 	accomplished:

- competed construction of the second well;

- established electrical power at the site; and

- installed a pump, meter, and mainline pipes.

based on FOF 12, the Department has determined that work has been accomplished during the last extension period, which provides evidence of good cause and reasonable diligence towards the complete application of water to a beneficial use .OR The Application provides evidence of progress of physical work made towards completion of the water system, enough to qualify as the minimum necessary for the Department to find good cause and reasonable diligence towards complete application of water to a beneficial use.

# Compliance with Conditions [OAR 690-315-0040(3)(c)]

# The water right permit holder’s conformance with the permit or previous extension conditions.	If all conditions have been met

- The Department has considered the permit holder’s compliance with conditions, including mitigation requirements, and did not identify any concerns.

The Department has determined that the permit holder has demonstrated compliance with permit conditions as required by Permit G-12002:

- Installation of a flowmeter prior to beginning water use.

- SWL

OR if not all conditions have been met:

- The Department has considered the permit holder’s compliance with conditions, including mitigation requirements, and has identified the following concerns: (1) the record does not show that a meter or other suitable measuring device has been installed, (2) the required March static water level measurements have not been received by the Department, and (3) annual reports of the amount of water used each month have not been received by the Department. The Department recognizes that it is the intent of the permit holder to comply with all permit conditions at the time the conditions become applicable.

OR if all conditions have been met after the C-date:

The Department has considered the permit holder’s compliance with conditions, including mitigation requirements, and has identified the following concerns: (1) the record does not show that a meter or other suitable measuring device has been installed by October 1, 1998, (2) the required March static water level measurements have not been received by the Department by October 1, 1998, and (3) annual reports of the amount of water used each month have not been received by the Department by October 1, 1998. ; and (4)  the record does not show that the well conditions specified in the permit have been reviewed for compliance by the Departments Groundwater Division.

Based on FOF 15, the Department has determined that the permit holder has not demonstrated compliance with following (or any of the) permit conditions as required by Permit G-12002:

- “<CONDITION> straight from the permit”  Before any water use…meter

- Water use reporting

- SWL

- Well Construction

INCLUDE THIS IF THERE ARE CONDITION DEFICIENCIES (use variation depending on severity.

# Failure to comply with permit conditions constitutes illegal use of water. Beneficial use of water under this permit, therefore, has not yet been demonstrated. In order to legally perfect the use of water under this permit, the permit holder must demonstrate that all conditions of the permit have been satisfied.

# OR Compliance with Conditions [OAR 690-315-0040(3)(c)]

- There has been no permit holder conformance with the permit conditions.

The Application does not provide evidence towards perfecting the water right under the terms and conditions of the permit. Therefore, the Department has determined the permit holder has not been diligent in developing or perfecting the water use permit, or has complied with all terms and conditions specified in Permit G-12002.

# Beneficial Use of Water OAR [690-315-0040(3)(b)]

# The amount of beneficial use made of the water during the permit or previous extension conditions.

- A maximum rate of 0.15 cfs of water has been appropriated from the well (Well 1, Well 2) for irrigation of 8.5 acres. This exceeds the amount of water for irrigationl use authorized under this permit. The authorized amount of water for irrigation use is 0.224 cfs.

- OR No water has been appropriated from the well.

# If no use has been made or if 2nd or greater ext, include the following finding:

- Delay of full beneficial use of water under Permit G-12002 was due, in part, to insufficient yield of water from the permitted well.  The permit holder needs more time in which to gain approval for the construction of an additional point of appropriation to obtain the full quantity of water allowed under the permit.

# OR

# There is no explanation why full beneficial use of water under G-12002 has been delayed.

# Based on FOF X, the Department has determined that Beneficial use of water has not yet been demonstrated under this permit because not all permit conditions were satisfied by October 1, 1998 or 2002. OR Beneficial use of water has been demonstrated under this permit as all permit conditions were satisfied by October 1, 1998 or 2002.

# OR Beneficial Use of Water [OAR 690-315-0040(3)(b)]

- No water has been appropriated under this permit.

- Beneficial use of water has not been demonstrated under this permit.

Based on FOF X, the Department finds there is no evidence of progress made towards completion of the water development and application to full beneficial use as allowed in the time period specified in the permit.

# OR

# Based on FOF 16, the Department has determined beneficial use of water has not yet been demonstrated under this permit because not all permit conditions were satisfied by October 1, 1998 or 2002.

# Financial Investments to Appropriate and Apply Water to a Beneficial Purpose [OAR 690-315-0040(2)(b),(3)(d),(4)(d)]

- An invested for approximately $25,353, which is approximately 46.219896815 percent of the total projected cost for complete development of this project. An additional $29,500 investment is needed for the completion of this project.

Based on FOF 18, the Department has determined that the permit holder had made an investment, which provides evidence of good cause and reasonable diligence towards the complete application of water to a beneficial use.

# OR  Financial Investments to Appropriate and Apply Water to a Beneficial Purpose [OAR 690-315-0040(2)(b),(3)(d),(4)(d)]

- No financial investment has been made toward developing the beneficial water use.

Based on FOF 23, the Department finds there is no evidence towards perfecting the water right under the terms and conditions of the permit.

Reasonable Diligence of the Appropriator [OAR 690-315-0040(2)(a)]

# The Application provides evidence that work has been accomplished towards completion of the water system; the permit holder has demonstrated compliance with permit conditions, and; beneficial use of water has been demonstrated. The Department has determined the applicant has demonstrated reasonable diligence in previous performance under Permit G-12002.

# Or The Application provides evidence of progress towards completion of the water system; the permit holder has not demonstrated compliance with all permit conditions, and; beneficial use has not been demonstrated. The Department has determined the applicant has demonstrated the minimum necessary for the Department to find reasonable diligence towards complete application of water to a beneficial use.

# OR The Application provides evidence that no work has been accomplished towards completion of the water system; the permit holder has demonstrated noncompliance with permit conditions, and; beneficial use of water has not been demonstrated. The Department has determined the applicant has not demonstrated reasonable diligence in previous performance under Permit G-12002.

# The Market and Present Demands for Water [OAR 690-315-0040(4)(a-f)]

The Department’s determinations of market and present demand for water or power to be supplied shall consider the requirements set forth under OAR 690-315-0040(4)(a-f). In accordance with OAR 690-315-0040(4), the Department shall consider, but is not limited to, the following factors when determining the market and the present demand for water or power to be supplied:

- (a)The amount of water available to satisfy other affected water rights and scenic waterway flows;

- (b) Special water use designations established since permit issuance, including but not limited to state scenic waterways, federal wild and scenic rivers, serious water management problem areas or water quality limited sources established under 33 U.S.C. 1313(d);

- (c)  The habitat needs of sensitive, threatened or endangered species, in consultation with the Oregon Department of Fish and Wildlife;

- (d) Economic investment in the project to date;

- (e) Other economic interests dependent on completion of the project; and

- (f) Other factors relevant to the determination of the market and present demands for water and power.

OAR 690-315-0040(4)(a)

The amount of water available to satisfy other affected water rights and scenic waterway flows.

- A review of the amount of water available to satisfy other affected water rights and scenic waterway flows was determined at the time of issuance of Permit G-12002; furthermore, water availability for other affected water rights and scenic waterway flows after the permit was issued is determined when an Application for a new water right is submitted.

OAR 690-315-0040(4)(b)

Special water use designations established since permit issuance, including but not limited to state scenic waterways, federal wild and scenic rivers, serious water management problem areas or water quality limited sources established under 33 U.S.C. 1313(d).

- The points of appropriation for Permit G-12002, located within the Clackamas River Basin, Are not located within a limited or critical groundwater area.  OR the points of appropriation for Permit G-12002, are/is located in the Greater Harney Valley Groundwater Area of Concern (GHVGAC) which was established to ensure that groundwater in the GHVGAC is appropriated within the capacity of the resource and that new appropriations of groundwater assure the maintenance of reasonably stable groundwater levels and prevent depletion of the groundwater resource. Current data, comprising substantial evidence, indicate that groundwater levels are declining in areas of the GHVGAC. Additional allocation of groundwater within the GHVGAC may exacerbate these declines. A comparison between estimated annual recharge and previously allocated groundwater volumes indicates that groundwater is fully allocated in some areas of the basin. 690-512-0020(1).

- Clackamas River are located within or above any state or federal scenic waterway.

- The points of appropriation are not in an area listed by the Department of Environmental Quality as a water quality limited stream.

OAR 690-315-0040(4)(c)

The habitat needs of sensitive, threatened or endangered species, in consultation with the Oregon Department of Fish and Wildlife.

- It is located within an area ranked “high” for stream flow restoration needs as determined by the Department in consultation with the Oregon Department of Fish and Wildlife, and are located within a Sensitive, Threatened or Endangered Fish Species Area as identified by the Department in consultation with Oregon Department of Fish and Wildlife.

OAR 690-315-0040(4)(d)

Economic interests dependent on completion of the project.

- No investment has been made in the project.

- OR An approximate total of $25,353 has been invested in the project.

OAR 690-315-0040(4)(e)

Other economic interests dependent on completion of the project.

- The Application did not identify economic interests other than those of the applicant’s that may be dependent on completion of the project.

OAR 690-315-0040(4)(f)

Other factors relevant to the determination of the market and present demand for water and power.

- No other factors relevant to the determination of the market and present demand for water and power have been identified.

# OR Use only when decline condition is triggered:

- Permit G-12002 contains a condition that states the use of water from the well must be controlled or shut off if the well displays a total water level decline of 15.0 or more feet.  On , the Department’s Ground Water Section determined that the level of water decline in the well had reached 20.97 feet.

- Because the total water level decline in the well has exceeded 15.0 feet, the well may be regulated by the Department in accordance with the terms and conditions of Permit G-12002.  Regulation of the well may continue until such time that the water level recovers to a measurement not exceeding 15.0 or more feet of decline as identified in the permit.

# OR Use only when decline condition is addressed on permit and is not triggered:

- Permit G-12002 contains a condition that states the use of water from the well shall be controlled or shut off if the well displays a total water level decline of  15.0 or more feet.  On , the Department’s Ground Water Section determined that the level of water decline in the well had reached 12.5 feet.

OR Use only when reference levels are determined

- On , the Department’s Ground Water Section determined that the reference levels for determining water level declines are 13 feet below land surface for Well 1 (CLAC 7590) and Well 2 ((CLAC 7588).

# Fair Return Upon Investment [OAR 690-315-0040(2)(f)]

- The use and income from the permitted water development will likely result in reasonable returns upon the investment made to date.

# Other Governmental Requirements [OAR 690-315-0040(2)(g)]

- Delay in the development of this project was caused by any other governmental requirements.

- OR The delay in the timely completion of the development of the project and/or timely application of water to full beneficial use caused by additional government requirements, [provide info about the issues gaining approval; time delays]

Unforeseen Events [OAR 690-315-0040(2)(h)]

- No unforeseen events were identified that contributed to the extended the length of time needed to fully develop and perfect Permit G-12002, in that the permit holders were faced with serious health issues that restricted their ability to complete development of the project in a timely manner.

Denial of the Extension Will Result in Undue Hardship [OAR 690-315-0040(2)(i)]

- A denial of the extension would not result in undue hardship.

- OR A denial of the extension would result in undue hardship, and that there are no other reasonable alternatives exist for meeting water use needs. IF there is an undue hardship talk about are there any other reasonable alternatives that exist for meeting the water use needs (conservation measures, different crops, etc).

# Good Faith of the Appropriator [OAR 690-315-0040(2)(c)]

- The Application provides evidence of good faith of the appropriator under Permit

G-12002.

Based on Findings of Fact 6, 7, 8, 9, 10, 11, and 12, above, the Department finds that the Applicant has not demonstrated good faith.

# Duration of Extension [OAR 690-315-0040(1)(c)]

Under OAR 690-315-0040(1)(c), in order to approve an extension of time for water use permits the Department must find that the time requested is reasonable and the applicant can complete the project within the time requested.

- As of January 18, 2019, the remaining work to be completed consists of completing construction of the water system, meeting all permit conditions, which include X; and applying water to full beneficial use.

Based on FOF X, X, X, the Department cannot find that the applicant can complete the project or apply water to full beneficial use within the time requested for the extension because the applicant did not begin construction within the time allowed in the permit (5 years).

# Good Cause [OAR 690-315-0040(1)(d)]

The Department must find that there is “good cause” to approve the extension.  In making a “good cause” finding, the Department shall consider the requirements set forth under OAR 690-315-0040(2).

The Department has considered the reasonable diligence and good faith of the appropriator, the cost to appropriate and apply water to a beneficial purpose, the market and present demands for water to be supplied, the financial investment made and fair and reasonable return upon the investment, the requirements of other governmental agencies, and unforeseen events over which the permit holder had no control, whether denial of the extension will result in undue hardship to the applicant and whether there are no other reasonable alternatives for meeting water use needs, any other factors relevant to a determination of good cause, and has determined that the applicant has not shown that good cause exists for an extension of time to complete construction and apply water to full beneficial use pursuant to OAR 690-315-0040(1)(d).

# CONCLUSIONS OF LAW

- The permit holder has submitted a complete extension application form and the fee specified in ORS 536.050, as required by OAR 690-315-0040(1)(a).

- The permit holder has not complied with the time allowed for construction work under the permit pursuant to ORS 537.630 as required by OAR 690-315-0040(1)(b) and OAR 690-315-0040(5).

- The Application established that there has been no construction, no financial investment or reasonable diligence toward developing the project.  The permit holder has not shown that good cause exists for an extension of time to complete construction and apply water to full beneficial use pursuant to OAR 690-315-0040(1)(d).

# PROPOSED ORDER

Based upon the foregoing Findings of Fact and Conclusions of Law, the Department proposes to issue an order to:

Deny the time to complete construction of the water system under Permit G-12002 from October 1, 1997 or 2002, to October 1, 2024. (omit if no B-Date)

Deny the time to apply water to beneficial use under Permit G-12002 from October 1, 1998 or 2002, to October 1, 2024.

# DATED: March 5, 2019

If you have any questions, please check the information box on the last page for the appropriate names and phone numbers.

# Dwight French, Administrator,

# Water Right Services Division

# Proposed Final Order Hearing Rights

1.	Under the provisions of OAR 690-315-0100 and 690-315-0060, the applicant or any other person adversely affected or aggrieved by the proposed final order may submit a written protest to the proposed final order.  The written protest must be received by the Water Resources Department no later than April 19, 2019, being 45 days from the date of publication of the proposed final order in the Department’s weekly notice.

2.	A written protest shall include:

a.	The name, address and telephone number of the petitioner;

b.	A description of the petitioner’s interest in the proposed final order and if the protestant claims to represent the public interest, a precise statement of the public interest represented;

c.	A detailed description of how the action proposed in the proposed final order would adversely affect or aggrieve the petitioner’s interest;

d.	A detailed description of how the proposed final order is in error or deficient and how to correct the alleged error or deficiency;

e.	Any citation of legal authority supporting the petitioner, if known;

f.	Proof of service of the protest upon the water right permit holder, if petitioner is other than the water right permit holder; and

g.	The applicant or non-applicant protest fee required under ORS 536.050.

3.	Within 60 days after the close of the period for requesting a contested case hearing, the Director shall:

a.	Issue a final order on the extension request; or

b.	Schedule a contested case hearing if a protest has been submitted, and:

1)	Upon review of the issues, the Director finds there are significant disputes related to the proposed agency action; or

2)	The applicant submits a written request for a contested case hearing within 30 days after the close of the period for submitting protests.

Notice Regarding Service Members: Active duty service members have a right to stay proceedings under the federal Service Members Civil Relief Act. 50 U.S.C. App. §§501-597b. You may contact the Oregon State Bar or the Oregon Military Department for more information. The toll-free telephone number for the Oregon State Bar is: 1 (800) 452-8260. The toll-free telephone number of the Oregon Military Department is: 1 (800) 452-7500. The Internet address for the United States Armed Forces Legal Assistance Legal Services Locator website is: http://legalassistance.law.af.mil

- If you have questions about statements contained in this document, please contact Jeffrey D. Pierceall at (503) 986-0802.

- If you have questions about how to file a protest or if you have previously filed a protest and you want to know the status, please contact Patricia McCarty at 503-986-0820.

- If you have any questions about the Department or any of its programs, please contact our Water Resources Customer Service Group at 503-986-0900.

- Address any correspondence to :	Water Right Services Division

725 Summer St NE, Suite A

Fax:   503-986-0901			Salem, OR  97301-1266

Mailing List for Extension PFO Copies

PFO Date:  March 5, 2019				Copies Mailed

# Application: G-13672					By: _________

# Permit: G-12002 						On: _________

# Original mailed to Applicant:

Rhoda Gibler

28760 Folsom Rd.

Eagle Creek, OR 97022

# Copies sent to:

- WRD - App. File G-13672/ Permit G-12002

- Agent or CWRE representing the Permit Holder

# Fee paid as specified under ORS 536.050 to receive copy:

- None

# Receiving via e-mail (10 AM Tuesday of signature date)

(DONE BY EXTENSION SPECIALIST)

- WRD - Watermaster District 20, Amy Landvoigt

- WRD – NWR Regional Manager, Mike McCord

# CASEWORKER: JDP

Oregon Water Resources Department

Water Right Services Division

Application for Extension of Time

| In the Matter of the Application for an Extension of Time for Permit G-12002, Water Right Application G-13672, in the name of Rhoda Gibler | ) ) ) | FINAL ORDER TO DENY |
| --- | --- | --- |

Permit Information

| Application: | G-13672 |
| --- | --- |
| Permit: | G-12002 |
| Basin: | 2C – Lower Willamette / Watermaster District 20 |
| Date of Priority: | April 25, 1994, and November 29, 1994 |
| Source of Water: | two wells within Clackamas River Basin |
| Purpose or Use: | Irrigation use on irrigation of 19.74 acres, and agriculture use Acres |
| Maximum Rate: | 0.224 cubic foot per second (cfs) |

This Extension of Time request is being processed in accordance with Oregon Revised Statute 537.630 and 539.010(5), and Oregon Administrative Rule Chapter 690, Division 315

Appeal Rights

This final order is subject to judicial review by the Court of Appeals under ORS 183.482. Any petition for judicial review must be filed within the 60-day time period specified by ORS 183.482(1). Pursuant to ORS 536.075 and OAR 137-003-0675, you may petition for judicial review or petition the Director for reconsideration of this order. A petition for reconsideration may be granted or denied by the Director, and if no action is taken within 60 days following the date the petition was filed, the petition shall be deemed denied.

# Application History

Permit G-12002 was issued by the Department on December 22, 1995.  The permit called for actual construction to begin by December 22, 1996 completion of construction by October 1, 1997 and complete application of water to beneficial use by October 1, 1998.  The most recent Extension of Time specified completion of construction and complete application of the water was to be made by 2002. On January 18, 2019, Rhoda Gibler submitted to the Department an Application for Extension of Time for Permit G-12002.   In accordance with OAR 690-315-0050(2), on March 5, 2019, the Department issued a Proposed Final Order proposing to deny the time to complete construction to October 1, 2024, and  the time to fully apply water to beneficial use to October 1, 2024. The protest period closed April 19, 2019, in accordance with OAR 690-315-0060(1). No protest was filed.

# FINDINGS OF FACT

Except as expressly stated herein, The Department adopts and incorporates by reference the findings of fact in the Proposed Final Order dated March 5, 2019.

At time of issuance of the Proposed Final Order the Department concluded that, based on the factors demonstrated by the applicant, any comments received, and information within the file, the permit may not be extended.

CONCLUSION OF LAW

The applicant has not demonstrated good cause for the permit extension pursuant to ORS 537.630, 539.010(5) and OAR 690-315-0040(2).

# ORDER

The extension of time for Application G-13672, Permit G-12002, therefore, denied.

DATED: May 3, 2019

_________________________

Dwight French

Water Right Services Division Administrator, for

Thomas M. Byler, Director

Oregon Water Resources Department

- If you have any questions about statements contained in this document, please contact the Permit Extension Specialist at (503) 986-0802.

- If you have other questions about the Department or any of its programs, please contact our Water Resources Customer Service Group at (503) 986-0900

Mailing List for Extension FO Copies

FO Date:  May 3, 2019  					Copies Mailed

# Application: G-13672					By: _________

# Permit: G-12002 						On: _________

# Original mailed to Applicant:

Rhoda Gibler

28760 Folsom Rd.

Eagle Creek, OR 97022

# Copies sent to:

- WRD - App. File G-13672/ Permit G-12002

- Agent or CWRE representing the Permit Holder

# Fee paid as specified under ORS 536.050 to receive copy:

- None

# Receiving via e-mail (10 AM Tuesday of signature date)

(DONE BY EXTENSION SPECIALIST)

- WRD - Watermaster District 20, Amy Landvoigt

- WRD – NWR Regional Manager, Mike McCord

# CASEWORKER: JDP

“Actual Construction”  is defined in OAR 690-315-0020(3)(d)(A)and(B) as physical work performed toward completion of the water system which demonstrates the water right permit holder’s good faith and intention to complete the project with reasonable diligence.  Actual construction does not include planning a diversion system, formulating a business plan, securing financing, letting contracts, purchasing but not installing equipment, surveying, clearing land or planting crops.